# Underwater LiDAR System for Water Turbidity Detection Specification and Constraints Document

Project Owner / Sponsor: William Jemison

Prepared By: Dylan Tappendorf, Alexander Strattard, Xander Paquette

Date: 8/27/26

Version: 1.1

Stakeholders: William Jemison

## 1. Purpose of This Document

This document defines all constraints that limit, shape, or govern the execution of the Underwater LiDAR System project. These constraints establish boundaries for scope, resources, timelines, and operational conditions, ensuring the system is feasible, safe, compliant, and deliverable within the project’s timeframe.

## 2. Summary of Constraints

A high‑level overview of the most critical constraints affecting the project.

### Top Technical Constraints

- FCC regulatory compliance

- IPX waterproofing standards

- Real‑time turbidity measurement

- Small, portable, field‑deployable form factor

- Repairability and modular design

- Debug indicators (LEDs) for diagnostics

- EMI/EMC shielding for RF stability

### Top Resource Constraints

- Access to specialized components and optical hardware

- Limited lab availability and test equipment

- Long lead times for critical parts

### Top Time Constraints

- 15‑week total project duration

- Individual milestone deadlines

- Shipping delays for optical and RF components

- Multiple rounds of testing and troubleshooting required

### Top Operational Constraints

- Budget limitations

- Regulatory compliance (FCC, IPX, eye‑safety)

- Defined testing procedures and approval workflows

## 3. Assumptions

- Stable funding throughout project duration

- Consistent team availability

- Reliable access to required facilities

- Vendor reliability for critical components

## 4. Performance and Interface Requirements

### Performance Requirements

- Must be able to function underwater.

- Must collect data within a minimum of an 80% margin of accuracy.

- Must collect data in real-time with minimal delay.

- Must be FCC complaint.

- Must be shielded to prevent crosstalk between hardware.

### Interface Requirements

- Must have a functional GUI interface with a separate window for data collection and recording.

- Data must be displayed in real-time on the GUI interface.

- Interface must be displayed on an external PC for above-water viewing.

- Must be able to be interacted with.

- Must link to Lidar System via Serial UART or Bluetooth.

- Must be able to control active data collection.

## 6. List of Deliverables

- Physical Waterproof Lidar Circuit

- Main Lidar Driver Code

- Data Collection Program (GUI linked to program-collected data)

- Documentation

- Notebooks

- GitHub

- Saved Files

- Diagrams

- Reports

- Prototypes

- Mathematical Equations

- All Physical Documents

- Final Report

## 6. Change Management

### Constraint Update Process

- Proposed changes documented and submitted for review

- Impact analysis performed for scope, timeline, and resources

### Approval Requirements

- Sponsor approval required for any constraint modification

- Team consensus for internal process changes

### Documentation

- Versioning maintained in project repository

- Change logs updated with rationale and approvals

- Communication of updates to all stakeholders

FINAL TEST PLAN:

Test Writers: Alexander Paquette, Alexander Strattard, Dylan Tappendorf

| Test Case Name: | Lidar Turbidity Test #0 | Test ID #: | Lidar-TT-00 |
| --- | --- | --- | --- |
| Description: | The Lidar System should be able to emit a signal and process the phase shift of the return signal in order to calculate water turbidity to a minimum of 80% accuracy. | Type: |  |

| Name of Tester: |  | Date: |  |
| --- | --- | --- | --- |
| Hardware Version: | Lidar 1.0 | Time: |  |

| Setup: | The completed Lidar design should be correctly linked to the external PC and then fully submerged in water. |
| --- | --- |

| Step | Action | Expected Result | Pass | Fail | N/A | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Write a program to collect turbidity data from the Lidar System. | The program should be statistically tested to verify accuracy and real time data. Should sample the turbidity data at a real-time rate. |  |  |  |  |
| 2 | Submerge Lidar System in water and start data collection. | The Lidar System should stay at the bottom of the body of water. The system should remain functional and dry. |  |  |  |  |
| 3 | Log data in external PC GUI for turbidity tracking. | Data should actively show up on the GUI interface in real time with minimal delay. |  |  |  |  |

| Overall Test Result: |  |  |  |  |
| --- | --- | --- | --- | --- |